## Slide 1: Software Development Lifecycles
Jeffrey Sparks
SNHU CS 250
Prof. Morrison

## Slide 2: What is the Agile Method?
Agile methodology is defined as a multitude of frameworks and principles, based upon the 12 principles of the agile methodologies and it’s manifesto:
The Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
(Agile Alliance, 2018)

## Slide 3: 12 Agile Principles (Agile Alliance, 2015)
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile Processes harness change for the customer’s competitive advantage.
Deliver working software frequently from a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face to face conversation.

## Slide 4: 12 Principles of Agile Continued (Agile Alliance, 2015)
Working software is the primary measures of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity – the art of maximizing the amount of work not done – is essential.
The best architectures, requirements, and designs emerge from self organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 5: What is a Scrum Team?
Scrum is software development framework - a way to get work done as a team in small incremental pieces at a time, with continuous experimentation, feedback loops, welcoming and accepting change as the norm, along the way to learn and improve as you go (Scrum.org, n.d.).
A scrum team can be divided into 3 or 4 separate roles:
Product Owner
Scrum Master
Development Team (Developers and Testers)

## Slide 6: The Product Owner (Scrum Alliance, n.d.)
The Product Owner defines the why, who and what of a project. Why is it worthwhile, who is it for, and what features it should contain. Product owners, as the name suggests, owns the development of the product in its entirety and they have the final word on the strategic and tactical product decisions.
Some responsibilities include:
Setting goals
Ensure well organized and well stocked product backlog
Regularly update and refine the backlog with the developers
Collect feedback from users, Customers, and Stakeholders on product increments
Agree on sprint goals with the developers.

## Slide 7: Scrum Master (Scrum Alliance, n.d.)
A Scrum Master is the person on the team who should be the most well versed at the beginning as to what the goal of a scrum team is, well enough to help others understand how to organize and develop as a scrum team and continuously work towards the teams’ goal of mastery of scrum. They hold the scrum team accountable for their working agreements, scrum values, and to the scrum framework itself, guiding the ultimate goal of helping the team perform at their highest level, while protecting the teams from distractions, both internal and external (Scrum Alliance, n.d.).
Some Scrum Master Responsibilities include:
Coach: Facilitating meetings, conversations, and improvements
Protector: running interference to keep the team focused
Leader: leading without authority, putting the team first
Advocate: Reinforce the principles of Agility throughout the organization

## Slide 8: Development Team (Scrum Alliance, n.d.)
The Development team is made of Product Developers and Testers. They have the ultimate goal of producing working increments of product from the goals set by the backlog, setting the tests to determine if the solution passes all requirements set forth by the product owner.
Some responsibilities of the Development Team:
Manage the sprint backlog
Inspect and adapt through a daily scrum meeting
Contribute to the sprint goal

## Slide 9: Waterfall Methodologies?
Agile methodologies is a fairly recent advent within the grand scheme of software development. Many other methodologies could be used and have places of their own in the development process. In contrast to the flexibility and ease of change that comes with the agile methodologies and the scrum team process, we have the rigid flow of the waterfall methodology. (Hoory & Bottorff, 2021)
Established in 1970 by Winston W. Royce. It contains five phases of management, where each phase requires a deliverable from the previous phase. (Work flows forward and down the line, not backwards) The design phases are: Requirements, Design, Implementation, Verification, Maintenance. (Hoory & Bottorff, 2021)

## Slide 10: Waterfall Methodologies? Continued
In contrast to the ease and expectation of change within the agile approach of development, The waterfall method can cause a bottleneck in the development process if changes are very drastic in comparison to what was originally agreed upon to be developed, this can be by outside influences or inside limits of computational abilities. This can cause issues and extend projects past original completion dates, becoming more expensive to develop, and simultaneously putting an emphasis on documentation as a sign of completion instead of quality of product. (Hoory & Bottorff, 2021)

## Slide 11
Examples for use of Agile Approach:
Effective in a large environment with lots of moving parts that help ensure smaller increments and ideas are experimented upon during development process, because of the expectation of change, the original solution is rarely the final one.
Examples for use of Waterfall Approach:
When there is a need for a high level of reliability needed for the project, that require intense human review, such as within the department of defense and aerospace industries, which can result in loss of life if review isn’t strong.

## Slide 12: References
Agile Alliance. (2015, November 4). 12 Principles Behind the Agile Manifesto. Agile Alliance; Agile Alliance. https://www.agilealliance.org/agile101/12-principles-behind-the-agile-manifesto/
Agile Alliance. (2018, December 12). Agile Manifesto for Software Development. Agile Alliance; Agile Alliance. https://www.agilealliance.org/agile101/the-agile-manifesto/
Hoory, L., & Bottorff, C. (2021, October 26). What Is Waterfall Methodology And How Do I Use It? Forbes Advisor; Forbes. https://www.forbes.com/advisor/business/what-is-waterfall-methodology/
Scrum Alliance. (n.d.). The Scrum Team Roles and Accountabilities [0 SEU]. Resources.scrumalliance.org. Retrieved August 16, 2023, from https://resources.scrumalliance.org/Article/scrum-team
Scrum.org. (n.d.). What is Scrum? Scrum.org. Retrieved August 16, 2023, from https://www.scrum.org/resources/what-scrum-module